Capstone Project Report

Report 5 – Software Test Documentation

– Ho Chi Minh City, October 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	5

2.1 Testing Types	5

2.2 Test Levels	6

2.3 Supporting Tools	6

3. Test Plan	7

3.1 Human Resources	7

3.2 Test Environment	7

3.3 Test Milestones	8

4. Test Cases	8

5. Test Reports	9

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 25/10/2026 | A | Nguyễn Phương Mỹ Thuận | Initial test documentation for Review 2: scope, strategy, test plan, 75 functional test cases (Report5_Test_Report.xlsx), 51 unit test cases (Report5_Unit_Test.xlsx) and round 1 results on tag review-2. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

The target of test is the Review 2 release of OptiPack AI (repository tag review-2, commit 1a3101c): the NestJS back end, the OptiPack staff portal (React), the AURELLE website (Next.js) and the optional packer service (Python, OR-Tools CP-SAT).

In scope. The test-case set follows the formula of the Review 2 guide (section 9.3) and the targets in the Design Brief, Appendix A3:

| Source | Items | Minimum per item | Test cases |
| --- | --- | --- | --- |
| Mandatory features F-01 … F-10 (Design Brief section 6) | 10 | 3 (main flow; data or business rule; exception or permission) | 30 |
| Main workflows WF-01 … WF-06 (end-to-end, main scenario) | 6 | 1 | 6 |
| State transitions of the Order Group (allowed-status-transitions.ts) | 33 | 1 | 33 |
| Agreed NFRs NFR-1 … NFR-6 (Design Brief section 7) | 6 | 1 | 6 |
| Total |  |  | 75 |

Out of scope (not tested in this release): the Flutter mobile app (planned for Iteration 3), order synchronization for Tiki, TikTok Shop, Shopee and Facebook Marketplace, write-back to Lazada, live carriers other than GHN, Excel / PDF analytical report export, and the home-dashboard widgets that still show sample data (Design Brief, Known Gaps G1, G2).

Test levels

| Level | In charge | Inputs / time | Focus | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Unit | Developer of each module (Thuận, Thi for back end) | Source code and Jest specs; on every commit and push | Business rules of services, solvers, state transitions; MongoDB models mocked | All Jest tests pass in CI (job "Backend (typecheck, lint, test)") |
| Integration | Thuận (marketplace, GHN), Thi (packer) | AURELLE Open API simulator, GHN staging API, Lazada test shop; each iteration | Webhooks, signatures, write-back, carrier booking and status, packer service | Conformance / smoke scripts pass; no duplicated events |
| System | Whole team, each workflow by its owner | Staging (or local Docker Compose) with seeded data; Verification stage 23/11–04/12/2026 | End-to-end workflows WF-01 … WF-06 and demo scenarios DS-01 … DS-12 | 100% main scenarios and ≥ 80% exception scenarios pass |
| Acceptance | Whole team with the supervisor | Defense 1.1 | Workflows chosen by the committee | Thresholds of guide section 9.4 |

Constraints and assumptions

- No hosted staging environment exists yet (Design Brief G3); system tests run locally until staging is deployed.

- GHN is tested on the GHN staging environment; Lazada data of the test shop is masked (phone / address).

- Unit tests mock the MongoDB models; there is no automated end-to-end test on a real replica set yet (Design Brief G4).

- Only the back-end Jest suite (be/src/**/*.spec.ts) and the packer pytest suite run in CI; be/test (e2e) is run on demand.

## 2. Test Strategy

### 2.1 Testing Types

| Type | Objective | Technique | Completion criteria |
| --- | --- | --- | --- |
| Functional | Each feature behaves as specified in SRS section 3 | Equivalence classes on inputs; main flow, business rule and exception per feature | Every feature has 3 passing test cases |
| Business rule / data validation | Rules BR-01 … BR-17 and DTO validation are enforced | Boundary values (15-day return window, 72-hour password, weight tolerance, ordered quantity) | All rule cases pass; error codes match the SRS message list |
| Security | Authentication, lockout, role checks, signed callbacks | Negative tests (wrong password, wrong role, wrong signature, replayed webhook) | 401 / 403 returned in every negative case |
| State transition | Order Group moves only through allowed transitions | One case per allowed transition; invalid jumps must be rejected | 33 transitions covered |
| Integration | External systems are called and handled correctly | AURELLE simulator and conformance script, GHN staging, idempotency keys | Conformance script passes; duplicates ignored |
| Regression | Changes do not break existing behaviour | Full Jest and pytest suites in GitHub Actions on every push | CI green before merge to main |
| Performance | Packing and synchronization meet NFR thresholds | Benchmark scripts on 300 orders; timed test orders | NFR-1 and NFR-2 thresholds met |
| Reliability / availability | No lost status change; packing works without the packer service | Simulated marketplace errors (retry, back-off); packer service stopped | NFR-4 and NFR-6 met |
| User interface (manual) | Screens and buttons of each role work as in SRS 3.1.2 | Manual run of demo scenarios with seeded data | All main scenarios pass |

### 2.2 Test Levels

| Type of Tests | Unit | Integration | System | Acceptance |
| --- | --- | --- | --- | --- |
| Functional | X | X | X | X |
| Business rule / data validation | X | X | X |  |
| Security | X | X | X | X |
| State transition | X |  | X |  |
| Integration |  | X | X |  |
| Regression | X | X |  |  |
| Performance |  | X | X |  |
| Reliability / availability | X | X | X |  |
| User interface (manual) |  |  | X | X |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Back-end unit tests | Jest + ts-jest | Open source | Jest 30, ts-jest 29 |
| HTTP tests (e2e, on demand) | supertest | Open source | 7 |
| Packer service tests and checks | pytest, ruff, mypy | Open source | pytest 9.1.1, ruff 0.16.10, mypy 2.4.0 |
| Continuous integration | GitHub Actions (ci.yml) | GitHub | ubuntu-latest, Node.js 22, Python 3.12 |
| AURELLE Open API simulator and conformance | be/scripts/aurelle-mock-server.ts, aurelle-conformance.ts, aurelle-webhook-smoke-test.ts | In-house | tag review-2 |
| Carrier checks | be/scripts/ghn-smoke-test.ts, ghn-masked-order-test.ts | In-house | tag review-2 |
| Packing benchmarks | be/scripts/solver-benchmark.ts, cpsat-benchmark.ts | In-house | tag review-2 |
| API exploration | Swagger UI (/api/docs) | Open source | @nestjs/swagger 11 |
| Test case management | Report5_Test_Report.xlsx, Report5_Unit_Test.xlsx | In-house | 1.0 |

## 3. Test Plan

### 3.1 Human Resources

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Nguyễn Phương Mỹ Thuận | Leader, back-end developer, test lead | Test plan and test report; unit tests of auth, marketplace integration and shipping; owner of WF-01 and WF-04 test cases; NFR-1 measurement |
| Lê Đức Trung Thi | Back-end developer | Unit tests of order groups, packing solver and returns; owner of WF-05 and WF-06 test cases; benchmarks (NFR-2); end-to-end tests (G4) |
| Huỳnh Quốc Việt | Front-end developer | Manual UI tests of picking, packing, shipping and returns screens; owner of WF-03 test cases |
| Phan Huỳnh Hải Phượng | Front-end developer (admin) | Manual UI tests of admin, warehouse and marketplace screens; owner of WF-02 test cases |

### 3.2 Test Environment

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| CI runner | GitHub Actions ubuntu-latest | GitHub | Node.js 22, Python 3.12 |
| Database | MongoDB Atlas (replica set, transactions) | MongoDB | Atlas cluster |
| Cache | Redis (Docker container redis:7-alpine) | Redis | 7 |
| Back end | NestJS on Node.js | Open source | NestJS 11 |
| Staff portal / AURELLE website | React + Vite / Next.js | Open source | React 19.2, Vite 8 / Next.js 15.5 |
| Packer service | FastAPI + OR-Tools CP-SAT | Open source | Python 3.12, FastAPI 0.142, OR-Tools 9.15 |
| Carrier | GHN staging API | GHN | API v2 |
| Marketplace | Lazada test shop (Open Platform); AURELLE Open API simulator (port 4000) | Lazada / in-house | — |
| Browser | Google Chrome | Google | latest |

### 3.3 Test Milestones

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Create test cases (Iteration 1) | 14/10/2026 | 20/10/2026 |
| Code, unit test, integration test (Iteration 1) | 14/10/2026 | 23/10/2026 |
| Review 2: test documentation and round 1 (CI) | 25/10/2026 | 25/10/2026 |
| Create test cases (Iteration 2) | 28/10/2026 | 03/11/2026 |
| Code, unit test, integration test (Iteration 2) | 28/10/2026 | 06/11/2026 |
| Create test cases (Iteration 3) | 11/11/2026 | 17/11/2026 |
| Execute system test and fix bugs (Verification) | 23/11/2026 | 04/12/2026 |
| Execute UAT and fix bugs | 09/12/2026 | 11/12/2026 |

## 4. Test Cases

Test cases are kept in two workbooks that use the templates of the course:

- Unit test cases: Report5_Unit_Test.xlsx – 5 core back-end functions (AuthService.login, OrderGroupsService.pickItem, Order Group transition rules, ReturnsService, packing solver) with 51 unit test cases (normal 20, abnormal 23, boundary 8). Every case points to the Jest test (file and line) that runs it in CI.

- Other test cases (IT, ST, AT): Report5_Test_Report.xlsx – 75 functional test cases in 13 sheets: F-01 … F-10, WF (end-to-end), ST (state transitions) and NFR.

Each functional test case has the fields required by the Review 2 guide: ID, related feature or workflow, pre-conditions, steps, test data, expected result, run method (automated or manual) and actual result.

| Group | Test case IDs | Count | Automated in CI | Manual |
| --- | --- | --- | --- | --- |
| Mandatory features | TC-F01-01 … TC-F10-03 | 30 | 30 | 0 |
| Main workflows | TC-WF01 … TC-WF06 | 6 | 0 | 6 |
| Order Group state transitions | TC-ST01 … TC-ST33 | 33 | 27 | 6 |
| NFRs | TC-NFR1 … TC-NFR6 | 6 | 4 | 2 (NFR-1 timed test, NFR-2 benchmark script) |
| Total |  | 75 | 61 (81%) | 14 |

The automated share (81%) meets the threshold of at least 50% (guide section 9.4).

## 5. Test Reports

Round 1 – 25/10/2026, tag review-2 (commit 1a3101c). Automated cases are taken from GitHub Actions CI run #258 on that commit (all jobs green); the NFR-2 result is the last recorded benchmark run of 04/10/2026 (be/scripts/benchmark-results/solver-v2.json), not re-run on this tag.

| Module | Passed | Failed | Pending | Total |
| --- | --- | --- | --- | --- |
| F-01 … F-10 (mandatory features) | 30 | 0 | 0 | 30 |
| WF (end-to-end workflows) | 0 | 0 | 6 | 6 |
| ST (Order Group state transitions) | 27 | 0 | 6 | 33 |
| NFR | 5 | 0 | 1 | 6 |
| Total | 62 | 0 | 13 | 75 |

Test coverage (executed / total) = 82.7%; test successful coverage (passed / total) = 82.7%. Unit test report: 51 of 51 unit cases passed (100%). The whole back-end suite in CI contains 1,251 Jest tests in 121 spec files (status of 23/10/2026, Report 2), plus the packer pytest suite.

Analysis

- No failed test and no open Critical or High defect in round 1.

- The 13 pending cases are manual: the six end-to-end workflows (TC-WF01 … TC-WF06), six Order Group transitions that have no dedicated unit test yet (TC-ST02, TC-ST05, TC-ST08, TC-ST12, TC-ST19, TC-ST24) and the NFR-1 timed synchronization test. They are scheduled for the Verification stage (23/11–04/12/2026), on staging once it is available.

- Planned improvements: automated end-to-end tests for pick → pack → ship → return (Design Brief G4, Thi, 04/12/2026) and unit tests for the six uncovered transitions.