SWP490 · CAPSTONE PROJECT · REVIEW 2 · BM03

# Registration Form – Record of Changes

Form BM03. Attach to the proposed final registration form. The approved project code and title remain unchanged. Export to PDF together with the registration form. File name: SWP490_<ProjectCode>_R2_Registration.pdf

## 1. Project Information

| Project code | FA26SE036 |
| --- | --- |
| Project name | Develop an AI-Assisted Omnichannel Order Fulfillment and Packaging Optimization System (OptiPack AI) |
| Team | OptiPack AI – Nguyễn Phương Mỹ Thuận (leader), Lê Đức Trung Thi, Huỳnh Quốc Việt, Phan Huỳnh Hải Phượng |
| Supervisor | Thân Thị Ngọc Vân |
| Current registration version | 1.0 (registration form dated 28/06/2026) |
| Proposed version | 1.1 |
| Version | 1.0 |
| Date | 25/10/2026 |

## 2. Changes

☐ No changes to the current registration form

| No. | Section | Current content | Proposed content | Reason | Proposed by |
| --- | --- | --- | --- | --- | --- |
| 1 | 3.1 Functional requirement – Order synchronization | Synchronize orders from Facebook Marketplace, TikTok Shop, Shopee, Lazada and Company Website (optional). | Order synchronization (new orders, order updates and cancellations, recipient, product catalog) for Lazada and for the team-built company website AURELLE (Open API + webhooks); AURELLE return requests are synchronized and order / return status and available stock are written back to AURELLE; Lazada is read-only. TikTok Shop, Shopee and Facebook Marketplace: removed (adapter files for TikTok Shop and Tiki remain in the code but are not registered). | Shopee: developer account for individual sellers requires a Preferred or Mall Seller shop, which a new shop cannot obtain. Facebook Marketplace: no public API. TikTok Shop: Partner Center requires a business license and a company operating for at least one year. Constraint from partner APIs; the "at least two channels" deliverable is met by Lazada + AURELLE. | Team |
| 2 | 3.1 Dashboard & Analytics – report export | Dashboards and reports on sales channels, fulfilment, shipping, packaging cost and warehouse efficiency; export to Excel, PDF and CSV. | Packing reports (summary and feedback), packaging-material savings and the action history with CSV export (up to 5,000 rows). Dashboards and reports on sales channels and shipping performance, and Excel / PDF export, are out of scope; home-dashboard widgets for revenue, finance and staff currently show sample data. | Iterations 1–2 concentrated on the fulfilment workflow (integration, warehouse, packing, shipping, returns); the back end has no aggregate API for channel and shipping reports yet. | Team |
| 3 | 3.2 Suggested technologies | Spring Boot, PostgreSQL, Apache Kafka (suggested). | NestJS (Node.js) instead of Spring Boot, MongoDB instead of PostgreSQL, scheduled jobs + webhooks + transactional outbox instead of Apache Kafka. As suggested: ReactJS staff portal, Redis, Docker, OR-Tools (Python packer service) and an LLM API (Groq); plus a Next.js website. Flutter is kept for the mobile app planned in Iteration 3; Elasticsearch (optional) is not used. | The registration form lists these items under "Suggested Technologies". One TypeScript stack (NestJS, React, Next.js) for back end and front ends, document-shaped order data in MongoDB, and the current order volume does not need a message broker. | Team |
| 4 | 3.2 System Actors – Store Owner | Store Owner: connect e-commerce platforms. | The System Administrator connects and disconnects marketplace shops (OAuth); the Store Owner views the connection status of the shops. Other Store Owner responsibilities are unchanged. | Connecting a shop gives OptiPack an OAuth token with access to the seller account; the team restricted this sensitive action to the Admin role. | Team |

Accepted reasons: Review 1 feedback, findings from Iteration 1, or constraints from data, partners or technology. Changes that significantly reduce business complexity must be fully justified.

## 3. Decision at Review 2 (completed by reviewers)

| No. | Decision (Accepted / Adjusted / Rejected) | Reviewer note |
| --- | --- | --- |